| PROJECT PROPOSAL |  |  |
| --- | --- | --- |
| PROJECT TITLE | Development of an Advanced Real-Time Cybersecurity Incident Logging and Predictive Analytics Dashboard for the 950th CEWW |  |
| PROPONENTS | GALLARDO, HONRAD LAMBINO, CHRISTIAN |  |
| IMPLEMENTING AGENCY/ COMPANY | 950th CEWW |  |
| PROJECT DURATION | January - April 2026 |  |
| LOCATION | Villamor Air Base, Pasay |  |
| TECHNICAL DESCRIPTION |  |  |
| RATIONALE | The 950th Communications, Electronics and Warfare Wing (CEWW) manages critical IT and communication infrastructure, making it susceptible to cybersecurity threats. Current incident reporting is fragmented, often relying on manual logs or spreadsheets, which can delay responses and reduce situational awareness. To address these limitations, this project proposes the development of an Advanced Real-Time Cybersecurity Incident Logging and Predictive Analytics Dashboard. This platform will: - Centralize logging of incidents such as phishing attempts, malware detections, unauthorized access, and network anomalies. - Provide real-time dashboards with visual analytics and trend monitoring. - Issue automated notifications via email or internal messaging for high-severity incidents. - Include a predictive analysis module that identifies patterns and forecasts potential threats using historical data. - Maintain secure, role-based access and generate detailed reports for audits and inspections. This system enhances readiness, improves response times, and empowers personnel to proactively manage cybersecurity risks. |  |
| OBJECTIVES | - To centralize cybersecurity incident reporting in a single, secure, and user-friendly platform. - To implement real-time dashboards displaying trends, alerts, and statistics. - To provide automated notifications for high-priority incidents to relevant personnel. - To integrate predictive analytics for trend-based forecasting of potential threats. - To enable report generation in PDF/CSV format for inspections and decision-making. - To improve cybersecurity awareness and operational readiness of CEWW personnel. |  |
| METHODOLOGY | The project will follow a structured system development approach appropriate for a three-month OJT period. Key Steps: - Requirement Gathering and Analysis - Review current incident reporting processes and workflows. - Coordinate with IT personnel to define functional and security requirements. - System Design - Database schema and system architecture design. - Define user roles, permissions, and alert triggers. - Design initial UI/UX for logging, dashboards, notifications, and reports. - System Development - Develop the web-based platform using Django/Flask or Node.js. - Implement core modules: Incident Logging, Analytics Dashboard, Admin Panel, Notification System, and Predictive Analytics. - Testing and Refinement - Functional, usability, and predictive model validation. - Refine modules based on feedback from supervisors and IT personnel. - Documentation and Deployment - Prepare user manuals and technical documentation. - Deploy the system on a secure internal server for operational use. |  |
| EXPECTED OUTPUT | A fully functional Offline IT asset, Configuration and Maintenance Management System that includes: - Centralized incident logging with details (type, severity, time, description). - Real-time visual dashboards showing trends, alerts, and status updates. - Admin panel for monitoring, assigning, and resolving incidents. - Automated notifications for high-priority incidents via email or internal messaging. - Predictive analytics highlighting recurring threats and potential risks. - Secure login and role-based access control. - Exportable PDF/CSV reports for audits and inspections. |  |
| POTENTIAL IMPACT | The system will improve operational readiness and response times to cybersecurity threats. It enables proactive monitoring, trend forecasting, and accountability for IT personnel. By centralizing incident data and integrating analytics, CEWW will gain improved decision-making capabilities, reduced reliance on manual reporting, and enhanced continuity during personnel rotations. |  |
| MILESTONE | Targeted Date | Description |
|  | Jan 26 – Jan 30, 2026 | Project proposal submission, familiarization with unit policies, and scope confirmation |
|  | Feb 2 – Feb 6, 2026 | Requirement gathering and analysis of current incident reporting processes |
|  | Feb 9 – Feb 13, 2026 | System planning, database design, and workflow preparation |
|  | Feb 16 – Feb 20, 2026 | Development of Incident Logging module and secure login system |
|  | Feb 23 – Feb 27, 2026 | Development of Analytics Dashboard module with real-time visualizations |
|  | Mar 2 – Mar 6, 2026 | Development of Admin Panel and Notification System for alerts |
|  | Mar 9 – Mar 13, 2026 | Implementation of Predictive Analytics module for trend forecasting |
|  | Mar 16 – Mar 20, 2026 | Functional testing, usability testing, and validation of predictive features |
|  | Mar 23 – Mar 27, 2026 | Integration of all modules and system optimization |
|  | Mar 30 – Apr 3, 2026 | Documentation preparation and user guide creation |
|  | Apr 6 – Apr 10, 2026 | Final system deployment, internal review, and feedback incorporation |
|  | Apr 13 – Apr 21, 2026 | Project presentation, documentation submission, and OJT completion |
| USERS OR BENEFICIARIES | - IT personnel of the 950th CEWW - Unit supervisors and commanding officers - Inspectors and audit teams - Personnel responsible for cybersecurity monitoring and response |  |
| Project Proponent/s - Gallardo, Honrad - Lambino, Christian. |  |  |